AtliQ Contract Risk Analyzer — AI PRD

An AI PRD for AtliQ Technologies  |  Capstone 2, Codebasics AI PM Cohort 2

Table of Content:

PRD Details
1. Executive Summary

2. Problem Statement and Background

3. Opportunity and AI Capability Mapping

4. Personas and User Stories

5. Model Strategy

6. Functional Requirements

7. Context and Data Pipeline

8. Non-Functional Requirements

9. Behaviour, Output Specification and Workflow

10. Guardrails and Failure Modes

11. Eval Criteria

12. Success Metrics

13. Scope and MVP Boundary

14. Rollout and Release Strategy

15. Timeline and Milestones

16. Open Questions and Assumptions Log

PRD Details:

| Product name | AtliQ Contract Risk Analyzer |
| --- | --- |
| Author | Pancham Lohumi — AI Product Manager (Capstone 2) |
| Date | 9 October 2026 |
| Version | v1.0 |
| Status | Draft for review |

Pain Point: Karandeep, AtliQ’s CEO, personally reviews and signs every client and partner contract, with no legal team and no record of what AtliQ has already promised. Each review rebuilds that context from memory: about two hours per contract, after a wait of one week to one month in the queue. When he is rushed the context step is skipped entirely, which is how Brightwater was signed from an airport gate and cost $23,200 on a $92,000 deal.

# 1. Executive Summary

| What are we building? | An AI review assistant that reads AtliQ’s signed contracts to build two records that do not exist today — a cited commitments register and a derived negotiating playbook — then checks every incoming draft against them and returns a one-page triage brief with a verdict, a severity-ordered findings list, and a verbatim quote behind every flag. |
| --- | --- |
| Why does it matter? | Review consumes roughly 190 hours of CEO time a year plus about $5,000 in outside counsel. The larger cost is risk: a $140,000 Saudi hotel contract in the current queue appears to breach a GCC non-compete binding AtliQ and its affiliates until around September 2029, which nobody could locate during a call with counsel. Karandeep named this exact scenario, unprompted, as the thing he most worries about. |
| Who is it for? | Primary: Karandeep, CEO and sole signing authority for client and partner contracts. Secondary: Bhavin, Dhaval and Jay as delegated primary or secondary reviewers. Outside counsel consumes the output but is not a system user. HR signs employee and freelancer contracts and is out of scope. |
| How will we know it worked? | Review time per contract falls from about 2 hours to under 5 minutes, gated on surfacing 100% of live commitment collisions in the evaluation set with zero fabricated citations. |
| Target launch | Q1 2027. Assumption only — no engineering estimate has been taken. |

# 2. Problem Statement and Background

Karandeep, CEO of AtliQ Technologies and AtliQ Inc, performs this process manually and alone.

Assemble context: which entity signs, which law applies, what AtliQ already promised, which documents the deal needs
Read the draft end to end against remembered positions
Cross-check against past commitments from memory, email search and conversations with project leads
Decide: sign, send redlines, or escalate to outside counsel

## 2.1 Current State

The process begins when a client or partner sends a contract, SOW, NDA or amendment, usually by email to a seller who forwards it on. Everything below is manual, and most of it happens after 10pm.

- Step 1: Karandeep opens the draft from his inbox, a shared drive or a laptop folder. A tracker row may or may not be created, and the file location is often never recorded.

- Step 2: He works out which AtliQ entity should sign and which governing law should apply, from the finance entity fact sheet if he remembers it exists.

- Step 3: He tries to recall what AtliQ has already promised that might touch this deal, searches his inbox for the relevant past contract, and asks project leads what was agreed. Locating one contract took 20 minutes during a live call with counsel.

- Step 4: He reads the draft end to end — about two hours, and six to eight hours across multiple passes for a complex contract — checking delay penalties, liability, indemnity, IP, payment and termination against what he remembers of past negotiations. There is no written checklist.

- Step 5: He decides to sign, send redlines, or escalate to counsel at roughly $5,000 a year. Deliberate exceptions are agreed verbally and are indistinguishable on paper from oversights.

## 2.2 Pain Points

- No register of commitments exists. Asked in a team meeting whether a list exists of what AtliQ has agreed not to do, the minutes record silence.

- No written review checklist exists either. Confirmed by the client: Karandeep relies on experience.

- The contract in front of him never contains what matters most — whether it collides with something already signed, whether that restriction is even still alive, whether the entity and governing law fit, and whether the document bundle is complete.

- Review takes two hours, or six to eight for a complex contract, and waits one week to one month, against 3 to 4 contracts and 4 to 5 NDAs a month and a single reviewer. A renegotiated draft is re-read in full, so one contract can consume several review cycles.

- Under deadline pressure the context step is skipped entirely. Brightwater was signed from an airport gate with the words “Looks standard, signing now.”

## 2.3 Business Impact and Why Now

About 8 documents a month at two hours each, and six to eight for a complex contract, is well over 200 hours of CEO time a year, plus about $5,000 in outside counsel. Renegotiated drafts are re-read in full, so a single contract can consume several cycles. The larger cost is that mistakes surface late: Brightwater was signed without redlines under quarter-end pressure, and the client confirms its out-of-pattern liability cap was noticed only "afterwards… during the due diligence." It cost $14,200 in counsel fees plus a $9,000 settlement credit on a $92,000 deal — about a quarter of its value.

Three live deals in the current queue each carry an unflagged collision. A $140,000 Saudi hotel contract appears to breach a GCC non-compete binding AtliQ and its affiliates until around September 2029. A $64,000 US rate card undercuts a most-favoured-pricing clause signed in 2024 and would trigger retroactive credits. A €88,000 German contract asks AtliQ to warrant it solely owns an accelerator it assigned to another client in 2025. All three were found by reading the archive — which is exactly the work nobody has time to do.


2.4 Job To Be Done Framing

Framing the problem as a job to be done (JTBD), rather than a feature request, keeps the team focused on the recruiter's actual goal instead of a list of outputs.

| Job to be done | - When a contract or draft arrives and I have to decide whether to sign it, help me see what it means for AtliQ in the light of everything we have already signed, so that I can move quickly on the deals that are clean and spend my attention only on the ones that genuinely need it. |
| --- | --- |
| Trigger | A client or partner sends a contract, SOW, NDA or amendment to Karandeep, or to a seller who forwards it on. |
| Outcome | A severity-ordered triage brief in under 5 minutes, every finding carrying its source file, clause reference and a verbatim quote, with the decision and the signature remaining with a human. Target effort: under 5 minutes against a 2-hour baseline. |
| Why AI is justified | Two of the five checks are deterministic and are deliberately built as rules, not AI. The rest are not rule-shaped: judging whether a clause written in one counterparty’s wording restricts a deal described in another’s requires reading unstructured legal prose and reasoning about scope, affiliate reach, territory and expiry. No keyword search or template does this, which is why the register has never been produced by hand despite a column existing for it. |

# 3. Opportunity and AI Capability Mapping

Each opportunity below is mapped to a specific AI capability, not just a model name, so the build reflects what the system actually needs to do.

| Opportunity | AI capability used |
| --- | --- |
| Build a register of AtliQ’s existing commitments — non-competes, exclusivity, most-favoured pricing, IP assigned away, waivers and expiry dates — from 17 signed contracts | Information extraction with structured output over unstructured documents |
| Check an incoming draft against that register for collisions, including affiliate reach, territory scope and whether the restriction is still live | Retrieval with citation (RAG) plus reasoning over the retrieved clauses |
| Derive AtliQ’s de facto negotiating positions from past negotiations, since the client confirms no written policy exists | Summarisation and pattern extraction across a document set |
| Flag risk terms that are disproportionate to contract value: liability cap, delay-penalty exposure, indemnity scope | Deterministic rules. No AI. Arithmetic against contract value. |
| Check the signing entity against the governing law and invoicing clauses | Deterministic rules. No AI. Lookup against the entity fact sheet. |
| Check the deal’s document bundle for completeness and verify subcontractor flow-down | Deterministic rules, with a model used only to classify the deal type |

# 4. Personas and User Stories

## 4.1 User Personas

| Persona | Description |
| --- | --- |
| Primary: Karandeep | CEO of AtliQ Technologies Pvt Ltd and AtliQ Inc, and the only authorised signatory for client and partner contracts. No legal team. Reviews 3 to 4 contracts and 4 to 5 NDAs a month, usually after 10pm, at about two hours each. Goal: sign good deals quickly without ever breaking a clause AtliQ has already agreed to. Frustration: the contract in front of him never contains what he most needs to know, and there is no record to check it against. |
| Secondary: nominated reviewer (Bhavin, Dhaval or Jay) | Client-confirmed: Karandeep "can assign it to the respective owner" for review when he is over-occupied, but "the final signing of the agreement will need to be taken care of by" him. Review delegates; signature never does. Goal: keep contracts moving when the CEO is unavailable. Frustration: no way to pick up a review without rebuilding all of its context from scratch. |
| Secondary: outside counsel | Mehta Rao & Associates (India) and Calloway Stern LLP (US), engaged on high-value or disputed contracts at about $5,000 a year. Not system users. Goal: advise accurately and quickly. Frustration: counsel told AtliQ they cannot advise on one contract in isolation and asked for every contract carrying restrictive covenants — a list that does not exist. |

## 4.2 User Stories

| As a... | I want to... | So that... | Acceptance criteria |
| --- | --- | --- | --- |
| Karandeep | upload a draft and get a verdict on whether it collides with anything we have already signed | I do not have to hold three years of contracts in my head at 11pm | Given a draft matching a live register entry, when the analysis runs, then the collision is the first finding, with both clauses quoted and the blocking contract and its expiry date named. |
| Karandeep | see every finding rather than a filtered subset | I decide what matters, not the tool | Given a contract producing 9 findings, when the brief is rendered, then all 9 appear ordered by consequence, with none hidden, collapsed or truncated. |
| Karandeep | never be shown a restriction that has already expired | I keep trusting the flags | Given a restriction whose expiry date has passed, when the analysis runs, then it does not appear in the findings and is recorded in the checks-run manifest as considered and excluded, with its expiry date. |
| Karandeep | see risk terms expressed as a multiple of the contract value | I can tell a bad-faith clause from a normal one | Given a draft containing a liability cap, when the analysis runs, then the brief states the cap as a multiple of contract value alongside AtliQ’s own pattern across its signed contracts. |
| Nominated reviewer | be assigned a contract as primary or secondary reviewer | Karandeep is not the bottleneck when he is travelling | Given Karandeep nominates me for a contract, when I open it, then I see the same brief, my review is recorded against my name in the audit log, and I am given no ability to sign. |
| Karandeep | see what the system checked and ruled out, not only what it flagged | I can tell the difference between "nothing found" and "not looked at" | Given a restriction that has lapsed, when the brief is produced, then it appears under Considered and cleared with its expiry date, rather than being silently omitted. |

# 5. Model Strategy

Choosing the underlying model and build approach is an engineering decision, made jointly with the product team rather than by the product team alone. 

What product owns here is the requirement, not the choice. The system must pull AtliQ-specific context at analysis time rather than rely on a static prompt: the commitments register, the derived playbook and the entity fact sheet. Human approval is required before any action, and in v1 there are no actions beyond producing a document. Every analysis and every override is logged. Contract text must be minimised and masked before leaving AtliQ’s environment, and PHI must never reach any model API, because the Harrington BAA bars non-US processing entirely. Within those constraints engineering selects the model and the retrieval approach and reports the cost per analysis so scope can be adjusted. The capability requirements are information extraction with structured output, retrieval with citation, and summarisation across documents. Two of the five checks are deterministic and must not use a model at all.

# 6. Functional Requirements

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-1 | Build and maintain a commitments register from AtliQ’s signed contracts. Each entry carries counterparty, type, scope, territory, whether it binds affiliates, the source file, the clause reference, a verbatim quote, and two separate dates: the contract end date and the obligation end date. | Must | Open |
| FR-2 | Extract each commitment’s survival period from the clause itself rather than applying a default. Tails vary by contract and routinely outlast the agreement — Al Noor’s contract ends 14 March 2028 but its Restricted Period runs to 14 September 2029. Liveness is computed against the obligation end date, never the contract end date. | Must | Open |
| FR-3 | Model waivers as scoped objects linked to the restriction they modify, and test whether the engagement under review falls inside a waiver’s express terms. A waiver that names one counterparty and one statement of work does not clear a different deal. | Must | Open |
| FR-4 | Derive AtliQ’s de facto negotiating positions from past negotiations and signed contracts, expressed as ratios to contract value. Label them as the CEO’s observed preference, which the client confirms is not a written rule or policy. | Must | Open |
| FR-5 | On upload of a draft, identify the counterparty, deal type, proposed AtliQ signing entity, governing law and contract value. | Must | Open |
| FR-6 | Accept contracts as PDF and DOCX and convert them internally for analysis. Markdown is an internal representation only, not a contract format. | Must | Open |
| FR-7 | Check the draft against the commitments register and report every collision, including affiliate reach, territory scope, waiver coverage and liveness. | Must | Open |
| FR-8 | Check risk terms against contract value and flag disproportion: liability cap, delay-penalty exposure over a defined delay period, and indemnity scope. Read the denominator from the clause — AtliQ’s contracts variously use total fees, fees under the relevant SOW, and fees in the trailing twelve months. Deterministic. | Must | Open |
| FR-9 | Check the signing entity against the governing law clause and the invoicing clause, using the entity fact sheet. Deterministic. | Must | Open |
| FR-10 | Check the document bundle for completeness by deal type (US healthcare requires NDA, BAA and services agreement; EU personal data requires a DPA) and verify subcontractor flow-down where a third party will touch regulated data. | Must | Open |
| FR-11 | Re-review a returned or renegotiated draft in full rather than diffing it against the previous version. Client-stated: "Ideally it would be to review the whole document again. You cannot let go of any review cycle." | Must | Open |
| FR-12 | Return a triage brief with a three-line verdict header, every finding ordered by consequence, and a Considered and cleared section listing what was checked and ruled out. Attach a disclaimer to any finding the system is not confident in. | Must | Open |
| FR-13 | Log every analysis and every human override with timestamp, user, finding and outcome, for audit. | Must | Open |
| FR-14 | Allow a reviewer to record an accepted exception with a written reason, so a deliberate one-off is distinguishable on paper from an oversight. PM decision — raised with the client, who left it to product. | Should | Open |

# 7. Context and Data Pipeline

Context is the product. What goes in, and what stays out, defines what the AI can and cannot do.

## 7.1 What Goes In

| Input | Source and notes |
| --- | --- |
| Signed contracts (17 files) | Source for both the commitments register and the derived playbook. The only place AtliQ’s obligations actually exist. |
| The incoming draft under review | The document being analysed. Parsed into clauses with numbering preserved so findings can cite precisely. |
| AtliQ entity fact sheet | Which entity serves which region, and who may sign. Drives the deterministic entity and governing-law check. |
| Contract tracker (48 rows) | Contract value, counterparty, deal type and deadline. The restrictive_clauses column is deliberately excluded — see 7.2. |
| Negotiation notes | Past positions conceded, held and refused. Labelled partial and unreviewed; used as supporting evidence for the derived playbook, never as sole evidence. |

## 7.2 Deliberately Excluded From Context

Every attribute excluded here is an attribute the AI cannot act on, intentionally or not. This is the first line of bias defence.

| Excluded attribute | Reason for exclusion |
| --- | --- |
| The tracker’s restrictive_clauses column | Blank even for contracts that do carry restrictions, including Al Noor, Crestline and CloudSpan. Feeding it in would teach the system that those contracts are unrestricted. |
| Protected health information and any patient data | The Harrington BAA bars access from outside the United States. PHI is masked before any processing and never sent to a model API. |
| Client rate cards beyond the single contract value needed for proportionality | Minimises confidential commercial terms leaving AtliQ’s environment, per the client’s request to reduce third-party exposure as far as possible. |
| Outcome labels from past deals treated as approval | Brightwater and Northwind were signed, but signed does not mean approved. Treating them as precedent would teach the system that uncapped penalties and IP giveaways are acceptable. |

# 8. Non-Functional Requirements

# This section define how well the product should perform, rather than what it should do. Cover performance, scalability, security, reliability, availability, and usability etc.

| Category | Requirement and target |
| --- | --- |
| Performance | Analysis of a single draft returns end to end in under 5 minutes, the threshold the client stated. A full register rebuild across 17 signed contracts completes in under 30 minutes as a batch job. |
| Reliability / uptime | No analysis is silently dropped or partially returned. If any check cannot run, the brief states which check did not run and why, rather than returning a result that appears complete. |
| Security | Role-based access. The CEO sees everything; a seller sees only the contracts they requested. No client-facing users. Every view and override is attributable to a named user. |
| Privacy and compliance | Contract text is minimised and masked before leaving AtliQ’s environment. No PHI reaches any model API. No contract data is used for model training. |
| Scalability | Sized for roughly 8 documents a month against an archive of 17 signed contracts growing by about 100 a year. This is deliberately not a high-volume system. |
| Integrations | None in v1. Upload only, accepting PDF and DOCX with internal conversion. Mailbox sync and centralised intake are deferred. |

# 9. Behaviour, Output Specification and Workflow

This section specifies the behaviour, not just the output: what the AI does in every state, including when it is uncertain or wrong.

## 9.1 Standard Output Per Role

| Output field | Description |
| --- | --- |
| Three-line verdict header | Past promises, playbook and proportionality, and bundle completeness. Each line opens with a verdict, not a question, so the first two words carry the answer. |
| Ordered findings list | Every finding, ordered by consequence. Never filtered, collapsed or truncated — the client asked to see all of them. |
| Per-finding evidence | Severity, source file, clause reference, verbatim quote, and the specific commitment it collides with where applicable. |
| Risk score against the derived baseline | A score per finding and for the contract overall, measured against the pattern across AtliQ’s signed contracts. Client-suggested: derive the baseline from the dataset and highlight what fails or exceeds it. |
| Proportionality summary | Contract value set against liability cap, delay-penalty exposure and indemnity scope, each expressed as a multiple, alongside AtliQ’s own pattern. |
| Considered and cleared | What was checked and ruled out, including lapsed restrictions with their expiry dates, and any check that did not run and why. Client-requested: showing this "eventually builds the confidence on the platform." |
| Uncertainty disclaimers | Any finding the system cannot resolve carries an explicit "not confident, please verify" marker rather than being stated flatly or dropped. |

## 9.2 Required Behaviour States

| State | What triggers it | Required behaviour |
| --- | --- | --- |
| Live collision found, high confidence | A register entry matches on counterparty type, territory and service, and is live as at today’s date | Flag as Critical at the top of the brief. Quote both clauses, name the blocking contract and its expiry date. Never state whether the deal may proceed. |
| Possible collision, scope unclear | A register entry partially matches — for example the counterparty may or may not fall within a contractual definition | Flag as Needs human judgement. State plainly what is uncertain and why, attach an explicit disclaimer asking the reviewer to verify, and recommend counsel. Do not resolve the ambiguity, and do not drop the finding because it is uncertain. |
| Restriction found, but the obligation has lapsed | A matching entry whose obligation end date — not merely its contract end date — has passed | Do not raise it as an active finding. Show it under Considered and cleared with its expiry date and the clause that set the tail. The client asked for lapsed restrictions to remain visible because seeing them builds trust in the tool. |
| A check cannot run | A required input is missing — for example contract value is absent, so proportionality cannot be computed | Return the brief with that check marked NOT RUN and the reason stated. Never return a brief that looks complete when it is not. |
| Nothing found | All checks ran and produced no findings | Report “No deviations or active conflicts found” and list the checks that ran. Never state that the contract is safe to sign. |

## 9.3 End-to-End Decision Flow

- Step 1: A client or partner sends a contract, SOW, NDA or amendment.

- Step 2: The seller or Karandeep uploads the file and confirms counterparty, deal type and contract value.

- Step 3: The system checks whether the register is current. If the last build predates the newest signed contract, it rebuilds first.

- Step 4: The draft is parsed into clauses with numbering preserved.

- Step 5: Deterministic checks run first: signing entity against governing law and invoicing, and bundle completeness by deal type.

- Step 6: Proportionality is computed — liability cap, delay-penalty exposure over a defined delay period, and indemnity scope — each as a multiple of contract value.

- Step 7: The register is queried for commitments matching counterparty type, territory, service and affiliate reach.

- Step 8: Each candidate collision is tested for whether it is still live as at today’s date. Expired entries are excluded and recorded in the manifest.

- Step 9: Clause-level review runs against the derived playbook, flagging departures in both directions.

- Step 10: Every finding is verified: the quoted text must exist verbatim in the cited file. Findings failing verification are dropped and logged.

- Step 11: Findings are scored by consequence, using contract value as the denominator, and ordered. Nothing is suppressed.

- Step 12: The triage brief is rendered: three-line verdict header, then the full ordered findings list.

- Step 13: Karandeep or a delegated reviewer reads the brief, decides, and records any accepted exception with a written reason.

- Step 14: The decision and all overrides are written to the audit log. On signature the register is re-run so the new contract’s commitments are captured.

## 9.4 Flow Diagram

Render the Mermaid source below at mermaid.live and paste the image here.

flowchart TD
  A[Contract, SOW, NDA or amendment arrives] --> B[Upload; confirm counterparty, deal type, contract value]
  B --> C{Register current?}
  C -- No --> D[Rebuild commitments register from signed contracts]
  D --> E
  C -- Yes --> E[Parse draft into numbered clauses]
  E --> F[Deterministic: entity vs governing law vs invoicing]
  E --> G[Deterministic: document bundle completeness by deal type]
  E --> H[Deterministic: proportionality vs contract value]
  E --> I[Retrieval: query register for matching commitments]
  I --> J{Still live today?}
  J -- No --> K[Exclude; record in checks-run manifest]
  J -- Yes --> L[Collision finding]
  E --> M[Clause review against derived playbook]
  F --> N[Citation verification: quote must exist verbatim]
  G --> N
  H --> N
  L --> N
  M --> N
  N -- Fails --> O[Drop finding and log]
  N -- Passes --> P[Score by consequence; order. Nothing suppressed]
  P --> Q[Triage brief: 3-line verdict header + ordered findings]
  Q --> R[Human reviews and decides; records accepted exceptions]
  R --> S[Write to audit log]
  S --> T{Signed?}
  T -- Yes --> D
  T -- No --> U[Redline or escalate to counsel]

# 10. Guardrails and Failure Modes

Each failure mode has a required guardrail. In this domain, unauthorised postings and candidate data misuse are the highest risk failure modes.

| Failure mode | What goes wrong | Required guardrail | Owner |
| --- | --- | --- | --- |
| The system signs or approves | An irreversible commitment is made without a human | No write actions of any kind. The system produces a document and nothing else, and no e-signature integration in any version. Reinforced by the client’s own rule that even a human reviewer cannot be delegated signing authority — only Karandeep signs. | PM |
| A fabricated clause or citation | Karandeep acts on a quote that does not exist in the contract | Every finding must carry a verbatim quote verified by exact string match against the source file before the brief renders. A finding that fails verification is dropped and logged. | PM and Eng |
| The output reads as legal advice | AtliQ relies on the tool instead of counsel, and is wrong | The system never says safe to sign, never recommends signing, and escalates to counsel on any ambiguous scope. Output is labelled a review aid, not legal advice. | PM |
| A live collision is missed | AtliQ breaches an existing contract. Karandeep named this as his single biggest worry. | Recall on the seeded collision set is a launch gate at 100%. No release if any seeded collision is missed. | PM and Eng |
| Alert fatigue | He stops reading by the fifth flag — which is how Brightwater happened | No finding is ever suppressed; the client explicitly asked to see all of them and accepts false positives early on ("if it is a false alarm, it’s okay, as we are going ahead with the human review"). Ordering by consequence and the Considered and cleared section are the mitigations, not filtering. Measured, but not a launch gate — only misses gate the launch. | PM |
| Confidential or patient data leaves AtliQ | Client terms or PHI reach a third party | Minimise and mask before any API call. PHI is never sent. The Harrington BAA bars non-US processing entirely. | Eng and compliance |
| Past mistakes become precedent | Brightwater’s uncapped penalty and Northwind’s IP assignment get treated as AtliQ policy | The playbook is derived from the pattern across all contracts, never from any single one, and deviations are flagged in both directions. Signed does not mean approved. | PM |

# 11. Eval Criteria

Eval criteria define whether the AI is ready to launch. This is different from success metrics, which measure business outcomes after launch.

| Eval dimension | Definition and threshold |
| --- | --- |
| Collision recall | 100% of seeded live collisions are surfaced. Launch blocker. Client-stated priority: "if an actual case is missed, then it is much more riskier or maybe expensive for us to fix later on." |
| Liveness accuracy | Zero live restrictions misclassified as lapsed. Al Noor must remain active to 14 September 2029 despite its contract ending 14 March 2028. A tail error that clears a live restriction is a launch blocker. |
| Lapsed restrictions shown, not raised | The Orbit Travels non-compete (lapsed 30 June 2025) must never appear as an active finding, and must always appear under Considered and cleared with its expiry date. |
| Waiver scope precision | The Al Noor waiver of 10 February 2026 covers Seaside Hotels only. It must not clear the Gulf Crown engagement. Reading a waiver too broadly is a launch blocker. |
| Citation integrity | 100% of quoted clauses exist verbatim in the cited source file, verified by exact string match. Any failure is a launch blocker. |
| False positives on clean contracts | On the clean control set — the LoopMart mutual NDA and the Sunrise SOW-2 — no Critical or High finding is raised. Target zero, but tolerated early per the client. |
| Entity and governing-law accuracy | 100% on the deterministic check. TravelHub (AtliQ Inc named, Dubai client, Pvt Ltd invoicing) must be caught. |
| Bundle completeness recall | 100% of missing companion documents identified on the healthcare and EU test cases: Harrington missing a signed BAA, Rheinwerk missing the Annex 3 DPA. |
| Refusal quality | Across 5 adversarial prompts asking the system to approve, sign or give legal advice, it refuses in 5 of 5 and offers the review instead. |

# 12. Success Metrics

| Layer | Metric | Target / threshold |
| --- | --- | --- |
| North Star | Review time per contract | From about 2 hours to under 5 minutes, gated on 100% collision recall |
| Output | Contracts waiting more than 3 working days for a first pass | From a 1-week-to-1-month wait down to zero beyond 3 working days |
| Trust signal (AI specific) | Share of findings acted on rather than dismissed | Above 60% by end of beta. A falling rate means the ordering is wrong, not that the user is wrong. |
| Guardrail metric (AI specific) | Live collisions reaching signature unflagged | Zero. A single miss triggers the kill switch. |
| Business | Outside counsel spend and avoided loss | Counsel engagements reduced against the ~$5,000 a year baseline. One avoided Brightwater-class event is worth $23,200. |

# 13. Scope and MVP Boundary

## 13.1 Out of Scope (Permanently)

| Out of scope item | Reason / when it may be revisited |
| --- | --- |
| Signing, approving or rejecting a contract | Only a human with signing authority may do this. The client was explicit. Never revisited. |
| Legal advice, or any “safe to sign” verdict | AtliQ has no legal team and the system must not become one. Escalation to counsel stays a human decision. |
| Commercial rate and discount decisions | The client was explicit that rates depend on cash position, relationship and brand value and require human judgement. Only legal terms are checked. |
| Employee and standard freelancer contracts, and government contracts | HR signs employee and freelancer paper; the client directed scope to "partner and client contracts for now." Government contracts are excluded on the client’s explicit instruction to stay within the supplied contract types and state that boundary as an MVP assumption. |

## 13.2 V1 Ships vs Later, Deferred

| V1 ships | Later, explicitly deferred |
| --- | --- |
| - Commitments register built from the 12 signed contracts, every entry cited, carrying both contract end and obligation end dates Waivers modelled as scoped objects and tested against the engagement under review Three checks on an uploaded draft: commitment collisions, playbook and proportionality deviations, bundle completeness Severity-ordered triage brief with a three-line verdict header and a Considered and cleared section PDF and DOCX intake with internal conversion Full re-review of returned drafts English only; client and partner contracts only; the contract types present in the supplied dataset only Human review and decision on every finding; signature never delegated Evaluation set of 12 seeded cases with a published scorecard | - Capturing promises made over phone, WhatsApp and email Mailbox sync and centralised intake Suggested redlines and negotiation wording — client called this "not an expectation, but good to have" Counterparty credit and payment-default history Non-English contracts (Gulf Crown’s Arabic-prevails clause is a known gap) Government and public-sector contract types Automatic register update on signature — v1 re-runs manually |

# 14. Rollout and Release Strategy

An AI feature earns trust incrementally. Each stage below has a gate condition before moving forward.

| Stage | Definition and gate condition |
| --- | --- |
| Alpha — shadow mode | The system runs over the 15 incoming drafts already in the dataset while Karandeep reviews them as he does today. No output is acted on. Gate: agreement with his own findings above 80%, and zero fabricated citations. |
| Closed beta | Karandeep plus one delegated reviewer use the brief as a first pass on live contracts, still reading the full contract afterwards. Gate: 100% collision recall maintained, zero Critical findings on clean contracts, review time under 30 minutes. |
| Phased rollout | The brief becomes the primary first pass. Full reading is reserved for contracts marked Critical or Needs judgement. Gate: review time under 5 minutes, and no missed collisions across 20 contracts. |
| Full release | All client and partner contracts routed through the system. The register updates on every signature. Gate: 60 days of stable operation with every metric above threshold. |

## 14.1 Kill Switch Conditions

Immediate rollback if any of the following occur: 

A live collision reaches signature without having been flagged
A quoted clause is found not to exist in the cited source file
The system produces anything that reads as approval or legal advice
PHI or unmasked client terms are sent to a third-party API, or the audit log is found incomplete or altered

# 15. Timeline and Milestones

| Milestone | Target date | Owner / notes |
| --- | --- | --- |
| PRD sign-off | 12 Oct 2026 | Pancham. Capstone submission deadline. |
| Commitments register extracted from 17 signed contracts | Complete | Done. 13 commitments, every entry cited. |
| Prototype build and deployment | 11 Oct 2026 | Pancham. Streamlit on Render, Groq API. |
| Evaluation set and published scorecard | 11 Oct 2026 | Pancham. 12 seeded cases plus clean controls. |
| Stakeholder demo | 17–18 Oct 2026 | Capstone demo day. |
| Production build estimate | Not taken | Dates above are capstone dates. A real build requires an engineering estimate, which has not been requested. |

# 16. Open Questions and Assumptions Log

Every open question below is mapped to a ticket type. This is the real handoff to engineering.

| Open question / assumption | Ticket type | Owner | How we resolve it |
| --- | --- | --- | --- |
| How long does an NDA review actually take compared to a full contract? Asked in the 10 Oct session and not answered — the reply restated the blended two-hour figure. | Baseline gap | Karandeep | Cost model treats NDAs as an explicit flagged assumption with a sensitivity range, labelled an assumption rather than a client figure, until answered. |
| How many review cycles does a typical contract go through, given that renegotiated drafts are re-read in full? | Volume | Aakash | Materially changes the cost model. Currently estimated from the dataset rather than stated. |
| What is the correct proportionality threshold? The client gave one example — a $24k contract against $500k liability is bad faith — but not a boundary. | Product decision | Pancham with Karandeep | Derive candidate bands from the signed contracts and confirm against his judgement. |
| Six counterparties appear in the tracker with no contract file, so any commitment inside them is invisible to the register. | Data gap | AtliQ | Locate the documents, or state the register’s incompleteness in every brief. |
| How is the register kept current after signature? | Process | AtliQ | Decide whether re-extraction is manual or triggered on file arrival. V1 assumes manual. |

***